Project Planning Phase
Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

| Date | 30 September 2026 |
| --- | --- |
| Team ID | 6ab24e39f627ed373bc88e68 |
| Project Name | Streamlining IT Procurement: Automating Standard Laptop Orders with Flow Designer |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Service Catalog | USN-1 | As an employee, I can access the laptop catalog item to request a standard laptop. | 2 | High |  |
| Sprint-1 | Request Submission | USN-2 | As an employee, I can submit a laptop request by entering the required details. | 3 | High |  |
| Sprint-2 | Approval Workflow | USN-3 | As an approver, I can review and approve or reject laptop requests. | 3 | High |  |
| Sprint-2 | Flow Designer | USN-4 | As an IT administrator, I can automate the laptop request approval process using Flow Designer. | 5 | High |  |
| Sprint-3 | Request Tracking | USN-5 | As an employee, I can track the status of my laptop request. | 2 | Medium |  |
| Sprint-3 | Notifications | USN-6 | As an employee, I can receive notifications about the approval outcome of my laptop request. | 2 | Medium |  |
| Sprint-4 | Request Processing | USN-7 | As an IT team member, I can process approved laptop requests according to the configured workflow. | 3 | High |  |
| Sprint-4 | Testing | USN-8 | As an administrator, I can test the complete laptop ordering workflow to ensure it functions correctly. | 3 | High |  |

Project Tracker, Velocity & Burndown Chart (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 24 Oct 2026 | 29 Oct 2026 | 20 | 29 Oct 2026 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2026 | 05 Nov 2026 | 20 | 05 Nov 2026 |
| Sprint-3 | 20 | 6 Days | 07 Nov 2026 | 12 Nov 2026 | 20 | 12 Nov 2026 |
| Sprint-4 | 20 | 6 Days | 14 Nov 2026 | 19 Nov 2026 | 20 | 19 Nov 2026 |

Velocity:

Velocity measures the number of story points completed by a team during a sprint.

Given:

Sprint Duration = 10 days

Team Velocity = 20 story points per sprint

Average Velocity (AV) = Total Story Points Completed / Sprint Duration

AV = 20 / 10

Average Velocity = 2 story points per day

Burndown Chart:

A burndown chart is a graphical representation of the remaining work versus time. It helps the team monitor sprint progress, identify delays, and determine whether the planned work can be completed within the sprint duration.

For this project, the burndown chart can track the remaining story points for the automated laptop ordering workflow during each sprint. As tasks are completed, the remaining story points decrease until all planned work is finished.

Reference: https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts